## Slide 1
HUSTLRZZ
A planned AI mock interview coach with voice, posture feedback and candidate-owned RAG
Project Plan & Progress
Group 3 :
Arsh Yar Khan (2300140130013)
Deepak Gangwar (2300140130018)
Nikhil Singh (2300140130035)
Riya Rastogi (2300140130043)
Project Guide :
Er. Ashish Agrawal

## Slide 2
Content
01
Motivation & Problem
02
Product workflow & live demo
03
Architecture
04
Tools & Technology
05
Current progress
06
07
Product screens — UI built
Next enhancements
08
Conclusion

## Slide 3
Motivation
!
Feedback-free preparation
Static question banks rarely provide role-specific probing or evidence-based feedback.
!
Single-dimension tools
Many tools focus only on answer content and miss delivery, posture and eye contact.
!
No private interviewer
Candidates need an affordable, always-available space to practice under realistic pressure.

## Slide 4
Problem Statement
Current automated preparation tools do not connect the candidate’s real context with a live, multi-dimensional evaluation.
Automated preparation today
•
Static question banks — no resume or role adaptation
•
Keyword matching — limited understanding of depth and structure
•
No live feedback on non-verbal cues
→
Our plan
Generate role-specific questions from the candidate’s own context → conduct a real-time conversational interview → score answers → track posture in parallel.

## Slide 5
Literature | Key Finding | Gap Identified
Lewis et al. (2020) – RAG | Retrieval improves LLM grounding using external knowledge. | Not personalized for interview coaching.
BlazePose (2020) | Enables real-time on-device pose estimation. | Not interview-specific.
Yoodli (2026) | AI-based interview and communication coaching. | Focuses strongly on speech/communication coaching.
PolyInterview (2026) | CV/JD-based multimodal mock interviews with content, vocal and non-verbal assessment. | Leaves room for different privacy/RAG architecture and candidate-owned longitudinal context.
Literature Review

## Slide 6
How It Works
1
Prepare
Resume (text/PDF) + job description → personalized questions, model answers and company-match analysis.
→
2
Interview
A WebSocket interviewer asks questions live; the candidate responds by typing or speaking.
→
3
Feedback
The interviewer can follow up; the completed transcript becomes a structured scored report.
→
4
Parallel
In-browser body-language tracking runs while the candidate answers.
In progress: candidate-owned documents and prior reports are retrieved as source-labelled context for relevant follow-ups.

## Slide 7
Architecture — target design
Real-time interview coaching with private browser analysis, resilient AI, and candidate-owned retrieval.
Candidate browser · private device boundary
Next.js + TypeScript
Prepare · interview · report UI
On-device analysis
MediaPipe posture + Web Speech STT/TTS Camera frames stay in browser
FastAPI application
REST: preparation, knowledge, coaching, history WebSocket: live interviewer and report
AI gateway
Groq → Gemini, free tiers BYOK for paid providers
LLM providers
Generation · judge · Gemini embeddings
Supabase PostgreSQL
Auth · workflows · sessions · reports Row-Level Security
Candidate knowledge (RAG)
knowledge_documents + knowledge_chunks pgvector similarity search · user-scoped
Grounded interview context
Top 5 source-labelled chunks for relevant follow-ups Non-blocking: core interview works without retrieval
REST + secure WebSocket
Authenticated persistence
Index / retrieve
Bounded source context
AI requests
Provider calls
Privacy and reliability by design: video never leaves the browser; RAG is user-scoped; a retrieval failure never blocks practice.

## Slide 8
Technology Stack
Frontend
Next.js 16, React 18, Tailwind
Backend
Python 3.14, FastAPI 0.141
AI
Free tiers only; BYOK for paid
Database
Supabase Postgres + pgvector
Speech
Browser Web Speech API - STT + TTS
Body tracking
MediaPipe tasks-vision — pose, face, hand, in-browser
Deployment
Vercel (front end) and Render (API), deployed independently
Candidate-owned, user-scoped
RAG

## Slide 9
Demo — the working path today
1
Open the web app and sign in
2
Submit a resume and target Job Description
3
Start an interview; AI asks a role-specific question
4
Answer by voice; observe the follow-up
5
Show the live camera posture signal
6
End the session → report and history

## Slide 10
Current Progress
1
Working
Prepare, Resume Analyzer, Interview and Coaching run end to end, from sign-in to a written result.
→
2
In progress
Indexing and search work; retrieval quality is still being validated on real documents.
→
3
UI built
Coaching workspaces, assessment, settings and data rights are designed; the behaviour behind them is still being wired.
→
4
Not started
Capacity planning, backup and recovery, and evaluation with real users.
About 40% of the plan is functional today; the remainder is complete at the interface level and is being integrated next.

## Slide 11
Product screens — current build

## Slide 12
Practice — live interview
Working

## Slide 13
Prepare
Working

## Slide 14
Coaching
UI built

## Slide 15
Progress
Working

## Slide 16
Resume Analyzer
Working

## Slide 17
Knowledge base
In progress

## Slide 18
Assessment
UI built

## Slide 19
Settings and data rights
UI built

## Slide 20
Enhancements
⌕
RAG quality & coverage
Expand approved sources, hybrid ranking and retrieval evaluation on the pgvector foundation.
→
↗
Cross-session coaching
Compare current reports with prior feedback to show measurable improvement over time.
→
◫
Offline options
Explore smaller local models for lower-cost or offline practice.
→
★
Richer rubrics
Add more assessment dimensions and stronger behavioral scoring.

## Slide 21
Conclusion
✓
Role-specific questions from a real resume and job description
✓
Live voice or text conversation over Web Sockets
✓
In-browser body-language feedback
✓
Final structured scoring and coaching report
→
Planned next: coaching workspaces, assessment, settings and data rights
The core journey works today; the remaining screens are built and are being integrated next.
✓

## Slide 22
References
01
Lewis et al. — Retrieval-Augmented Generation for Knowledge-Intensive NLP, NeurIPS 2020
02
Wei et al. — Chain-of-Thought Prompting Elicits Reasoning in Large Language Models, NeurIPS 2022
03
Bazarevsky et al. — BlazePose: On-device Real-time Body Pose Tracking, arXiv:2006.10204
04
Groq and Google Gemini developer documentation
05
Web Speech API documentation; MediaPipe Pose documentation

## Slide 23
Thank You

## Slide 24
Where to find it
01
Live application — hustlrzz.vercel.app
02
Backend health — hustlrzz-api.onrender.com/health
03
Source code — github.com/dgexplores/hustlrzz
04
Interface gallery — docs/images_project/ (16 screens, live deployment)
05
Verification — 249 backend tests and 141 frontend tests, all passing